### Meeting Summary & Action Items

Date: August 11, 2026
Attendees: K Saikiran, Bharath

Project: Bi-Directional Sync / Mobile App Development

#### 1. Overview

The discussion focused on several ongoing issues, primarily related to the "Bi-Directional" ticket and the testing of new modules. Key points included the status of a critical ticket, a proposed change to the video attachment process, and the urgent need for definitive timelines.

#### 2. Critical Issue: Bi-Directional Ticket (re: Kumar)

- Problem: The main technical blocker remains unresolved. Specifically, a bug was identified during testing where a leave request shows as "Approved" in the EBS system before any approval action has actually been taken.

- Status: This is a priority issue that is preventing the closure of the "Bi-Directional" ticket.

- Action: This issue needs immediate attention to determine if it is a system logic error or a data mapping problem.

#### 3. Process Improvement: Video Attachments for Jira

- Problem: Uploading videos directly to Jira is causing storage capacity issues.

- Solution: To resolve this, a new process will be implemented.

- New Workflow:

  - A shared Google Drive folder will be created for the project.

  - All testers/developers will upload their video evidence to this folder.

  - Instead of uploading the video, they must paste the shareable Google Drive link into the relevant Jira comment (with the phrase: "Please find the video [here]").

  - This ensures Kumar and other stakeholders can easily review evidence without overloading the Jira storage.

  - Status: [Your Name] is responsible for creating and sharing the folder.

#### 4. Timeline & Delivery Date Requirements

- Client Request: K Saikiran emphasized that the client is pressuring for clear delivery dates. The current lack of timelines is causing delays in project planning.

- Requirement: Definitive target dates must be established for:

  - Resolving the Bi-Directional bug.

  - Completing testing for new modules (e.g., "New Approvers List", which is having mapping issues).

  - Final resolution of all current issues.

- Action: [Your Name] is to liaise with Kumar to secure these target dates.

#### 5. Action Items

| Task | Owner | Status / Next Step |
| --- | --- | --- |
| 1. Investigate Bi-Directional Bug (Approval logic issue) | Kumar | High Priority. Debug the EBS sync logic to fix the "Auto-Approval" issue. |
| 2. Create Google Drive Folder (For video attachments) | Bharath | In Progress. Create the folder and share the link with the team. |
| 3. Upload Videos to Drive (Instead of Jira) | K Saikiran & Team | Pending. Wait for folder creation, then upload evidence and post links in Jira. |
| 4. Confirm Timelines (For all modules/issues) | Bharath | Urgent. Confirm with Kumar and provide an ETA by the end of the day (Aug 11). |
| 5. Update Jira Ticket (Ticket #172) | K Saikiran | Pending. No video required yet as ticket is still in testing. |

#### 6. Next Steps

- Immediate: Bharath will check with Kumar regarding the technical fix and finalize the target dates.

- Follow-up: A status update is expected by the end of the day regarding the deadlines.

- Process Change: The team will begin using the Google Drive folder for all future video documentation.