Date: August 12, 2026

### Summary of Current Status

This memo summarizes the key points from our recent discussion (08/12/2026) regarding the module completion and pending action items.

- Current Progress: The module is approximately 80% complete. The remaining 20% is identified as critical and requires immediate attention to resolve current gaps.

- Challenges: Progress has been slower than expected, with the team having been on this task for over a week (since approximately July 29th). This delay is impacting our ability to move forward with other models and meet client expectations, as we currently lack a firm timeline for completion.

### Key Discussion Points

- Critical Gaps & Resolution: The remaining 20% of work is critical to closing out the module. The team has been reassigning tickets back and forth without significant resolution, which is why a call was requested to address the final observations.

- Request for a Call: We have requested a 15-minute call with Kumar to get confirmation and discuss the final 20% of the work. I am currently waiting for a time slot to be confirmed.

- Client Pressure: The client is actively asking for updates and progress. The lack of a fixed timeline is a concern, as we were initially targeting completion by the 6th or 7th. We are now entering our second week without a confirmed completion date.

- Other Pending Modules: Work on other models (part of Phase 1 for UAT) has been put on hold. Kumar has advised that we cannot open those models entirely at this time. I will use the pending call to clarify the reasoning behind this hold and the strategy for these items.

### Action Items & Next Steps

- Scheduling Call: I am actively working to secure a 15-minute slot with Kumar.

- Call Agenda: The primary goal is to:

  - Obtain confirmation to proceed and get a clear start.

  - Review and resolve the final 20% of issues to close the module.

  - Clarify the status and plan for the other pending models.

- Communication: Once the call time is confirmed, I will update the team and provide a definitive update.

### Conclusion

We are close to finalizing the module, but resolving the final critical gaps is essential. I will continue to push for a timely meeting with Kumar to finalize the resolution and establish clear timelines for the remaining work.

I will provide further updates once the call is scheduled and the path forward is clarified.