### Minutes of Meeting

Date: August 6, 2026
Time: 11:01 AM – 11:33 AM
Project: Leave Management Module (ERP & Digital App Integration)
Attendees:

- Bharath(Project Lead)

- Prabhu RS

- Kumar (Developer – ERP Integration)

- SURENDER M (QA/Coordinator)

- K Saikiran

### 1. Agenda

- Status update on the ERP sync for the Leave Management module.

- Review of critical issues, blockers, and dependencies.

- Finalization of action items and priorities.

### 2. Discussion Points & Decisions

#### A. Blockers for Accurate Leave Calculation

- Issue: Kumar highlighted a critical blocker regarding the calculation of leave duration. The legacy ERP system uses an internal "Fast Formula" engine to compute leave days, factoring in weekends and public holidays. This logic is not available as a standard PL/SQL procedure or API, making it difficult to replicate.

- Proposed Solution: The team has been using a temporary PL/SQL method, but it is inaccurate (e.g., does not account for public holidays). Kumar's plan is to enable database tracing on the Linux server to reverse-engineer how the Fast Formula executes and then rewrite this logic in PL/SQL using the public holiday table.

- Dependency: Kumar requires Linux server access and a trace to be enabled on the ERP instance to proceed with this task.

#### B. Leave Module Testing & Validation

- Category ID Issue: A minor issue was identified where the CATEGORY_IDENTIFIER was not correctly returning "LINE_MANAGER" as expected. Kumar has already fixed this, and the issue will be closed by updating the JIRA ticket.

- Approval Hierarchy (AME Rules): SURENDER M raised a concern that the approvers displayed in the new app sometimes differ from those in the ERP. Kumar confirmed that the application is calling the correct Approval Management Engine (AME) APIs. He requested specific test cases to be logged in JIRA to investigate any discrepancies.

- ERP Sync (Apply Leave): Kumar has partially validated the package for applying leave from the Digital App into the ERP. He will complete testing by applying leave from the ERP side to ensure it reflects correctly in the Digital App.

- Testing Strategy: Kumar requested SURENDER M to conduct end-to-end testing of the ERP sync package, including checking the approver's notification and the details (attachments/approval list) in the Digital App.

#### C. Key Dependencies

- Linux Server Trace: Access to the Linux server is critical for enabling database trace. This is a top priority for resolving the leave duration calculation issue.

- Public Holiday Data: Kumar noted that the UAT instance does not have public holiday data for 2026. The customer must load this data (or add a couple of test holidays) to ensure accurate testing of the leave calculations.

#### D. Technical Debt & Project Scope

- Kumar noted that the Leave module has become significantly more complex than the initial scope, expanding from a simple "apply leave" function to a complex module with over 15 leave categories. He acknowledged the increased workload and is prioritizing the core functionality.

### 3. Key Decisions

- Priority Focus: The team will focus on resolving the ERP Leave Duration calculation to ensure the system accurately accounts for public holidays and weekends. This is the highest priority.

- Temporary Workaround: Until the Fast Formula logic is fully replicated, the leave duration will continue to be passed as an input parameter (temporary fix) to unblock other testing. This is a known limitation.

- Data Preparation: The customer will be requested to populate public holidays in the system to allow for proper validation.

### 4. Action Items

| Action Item | Owner | Due Date |
| --- | --- | --- |
| 1. Grant Linux Access: Provide Kumar access to the Linux server to enable database tracing. | Prabhu RS | ASAP |
| 2. Provide Test Case: Create and attach a detailed test case for the approval hierarchy issue in the specified JIRA ticket (e.g., 173). | SURENDER M | Immediate |
| 3. Test ERP Sync (Forward Sync): Test the package to apply leave from the ERP and verify it displays correctly in the Digital App (including approval notifications). | SURENDER M | Today / EOD |
| 4. Fix Unique Constraint: Fix the unique constraint error mentioned in the discussion. | Kumar | Today |
| 5. Populate Holiday Data: Request/ensure UAT environment has public holiday data loaded for testing. | Prabhu RS / Customer | This Week |
| 6. Log Bug & Push Fix: For the Category ID issue, update the JIRA ticket and push the fix. | SURENDER M / Kumar | Today |

### 5. Next Meeting

- The team will sync up upon completion of the Linux trace and initial testing of the ERP sync.

Appendix: Sample Data Verified (SYNC - JIRA #175)

The following sample response was verified during the meeting:

json

{

"APPROVER_LEVEL": 1,

"DEPARTMENT_NAME": "Marketing Communications",

"APPROVER_NAME": "Evangelos Gkioulistanis",

"APPROVER_EMPID": 2915,

"EMPID": "3044",

"APPROVER_TYPE": "APPROVER",

"APPROVER_DESIGNATION": "Marketing",

"LEAVE_TYPE_NAME": "NMTC ANNUAL LEAVE",

"CATEGORY_IDENTIFIER": "LINE_MANAGER",

"EMPNAME": "Kawthar Salem Dhaher Karam",

"MESSAGE": "Approvers retrieved successfully."

}