## Minutes of Meeting

Date: August 5, 2026

Time: 05:01 PM – 05:12 PM IST

Attendees: Bharath A., K Saikiran

### 🗣️ Key Discussion Points

1. General Issue Tracking & Stability

- Reopening of Issues: Saikiran raised a concern regarding fixed issues being frequently reopened. The team is currently prioritizing these fixes to close the gaps.

- Leave Module: This remains the highest priority. Kumar is actively investigating the underlying code/commands causing issues and is unavailable for calls today to focus on these fixes.

2. Dependent Module Bugs (Ticket #176)

- Approval Errors: Users are encountering errors when attempting to approve delayed or deleted dependents.

- Missing Details: Requester details are failing to display in the approval system's pending actions across various IDs.

- Adding/Updating Dependents: Issues were noted when attempting to add new dependents or update/delete existing ones. Kumar is looking into this specific ticket.

3. Workflow & Method Implementation

- Bi-directional Sync: Implementation is ongoing; Kumar is currently working on this feature.

- New Workflows Needed: Saikiran requested the implementation of new methods for other modules, specifically:

  - Probation

  - Educational Qualification

  - "Return for Correction" feature (currently only available in the Leave module).

- Timeline: It was agreed that these new workflows will be picked up only after the Leave module implementation is fully stabilized and completed.

4. Infrastructure Blockers (Linux Access)

- Development Delay: Development and building processes are currently slower without a Linux environment.

- Status: Saikiran has escalated the request for Linux and required access with the respective IT/support team.

### 🚀 Action Items

| Action Item | Owner | Target/Status |
| --- | --- | --- |
| Expedite Linux environment & necessary access for Kumar to speed up build times. | K Saikiran | By Tomorrow (Aug 6) |
| Add Bharath A. to the official email communication threads for better tracking. | K Saikiran | ASAP |
| Resolve approval/visibility errors for the Dependent Module (Ticket #176). | Kumar / | In Progress |
| Stabilize the Leave Module and resolve the root cause of reopening issues. | Kumar / | High Priority |
| Initiate work on Probation and Educational Qualification workflows. | Kumar / | Post-Leave Module |