### Minutes of Meeting (MoM)

Date: July 28, 2026
Time: 11:46 AM - 12:42 PM
Meeting Type: Technical Discussion / Status Update
Project: Ooredo Main Mobile App / Oracle E-Business Suite (EBS) Integration

### Key Participants

- Kumar: Technical Lead / Architect

- Prabhu RS: Project Lead / Manager

- Prem: Developer

- SURENDER M: Developer

- Bharath: Projet coordinator

### Discussion Summary

1. Core Issue & Customer Expectation

- Problem: Data updated via the mobile app (digital app) is not being reflected correctly in the Oracle E-Business Suite (EBS) UI (e.g., SSHR), and vice-versa.

- Customer Expectation: The customer intends to use both the mobile app and the EBS UI for transactions (applying leaves, updating dependents, etc.). They expect seamless synchronization between the two.

2. Root Cause Analysis

- Data vs. Rendering: Kumar confirmed that the mobile app is correctly updating the core database tables via standard APIs. The transaction data is present in the backend.

- Missing Attributes: The root cause is a rendering issue on the EBS side. The mobile app was developed to pass specific workflow attributes required for the EBS UI to render the information correctly. These attributes were not scoped or implemented in the mobile app package.

- Technical Debt: EBS uses stateful session attributes and complex variables that differ from the stateless REST API approach used by the mobile app. The mobile app's current solution is not set up to populate these EBS-specific variables.

3. Proposed Solution & Effort

- Solution: To achieve bi-directional sync, the development team must enhance the mobile app's backend packages to also populate the EBS-specific rendering variables for each workflow process.

- Feasibility: Kumar confirmed this is technically feasible. He successfully tested the concept for one page (leave application) but noted it took 4-6 hours to understand and another 3-4 hours to implement.

- Effort Estimation: Kumar estimated a significant effort of 6-8 hours per screen/page for development, plus additional time for testing.

- Scope: This effort is not covered in the current project scope (which was focused on the mobile app only). It represents a change request.

4. Clarification on Data Integrity

- To alleviate concerns about core data, Kumar committed to updating the design document to explicitly list all the core tables and API calls being modified by the mobile app. This will allow the customer and team to verify that data is being written correctly to the backend, independent of the rendering issue.

5. Other Action Items & Issues

- "Notify Parameter" Requirement: Prabhu raised a requirement to capture and display who was notified (e.g., the team) during the leave approval process. This requires a non-standard solution. Kumar agreed to investigate and develop a solution using an external table to store this information.

- Lookup Package: Prem was assigned to work on the 'Get Lookup' package. Kumar requested that Prem enhance this package to support multiple lookups (e.g., leave types, addresses) rather than creating separate packages for each.

| Action Item | Assigned To | Deadline |
| --- | --- | --- |
| 1. Prepare and Share Design Document Update the design document to include details of all core tables and APIs updated by the mobile app for data integrity validation. | Kumar | To be determined; requires some time. |
| 2. Scope & Effort Assessment Provide a detailed list of all modules (leave, time, permission, civil ID, etc.) and a formal assessment of scope, efforts, and deliverables for the EBS integration. | Kumar | To be discussed with Yusuf. |
| 3. "Notify Parameter" Implementation Investigate and develop a solution to track and display notification recipients in leave details. | Kumar | To be determined. |
| 4. Enhance Lookup Package Work on the generic 'Get Lookup' package to support leave types, addresses, and other necessary lookups. | Prem | As soon as possible. |
| 5. Agree on Scope Discuss with the customer to confirm their expectation for "dual usage" (mobile and EBS) and formally align the project scope. | Prabhu RS | Before end of week (Next meeting). |

### Action Items

### Key Decisions & Takeaways

- The bi-directional sync issue is purely a rendering problem on the EBS side, not a data integrity problem.

- Enabling full EBS integration is a change request and requires significant effort outside the current project scope.

- The customer is unlikely to abandon the EBS UI, making this change request critical for project success and user acceptance.

- Technical feasibility has been confirmed by Kumar, who has proposed a clear path forward involving backend refactoring.