### Minutes of Meeting (MoM)

Date: August 7, 2026
Time: 12:00 PM - 12:18 PM
Attendees: Bharath, K Saikiran, Prabhu RS, Surender M
Subject: Project Status Update & Critical Path Discussion

### 1. Discussion Summary

The meeting was convened to discuss the current project status, pending deliverables, and the critical path forward.

- Team Confirmation: It was confirmed that Surender's team would be joining the call shortly.

- High-Priority Item: The highest priority was identified as addressing and completing the pending "leave and dependently" items, though this point was not fully clarified.

- Critical Issue - Bi-Directional Functionality: A major point of contention was the "bi-directional" feature. Surender M highlighted that this is a crucial component and that its completion is significantly overdue.

- Status of New Modules:

  - The team has received updates on the new modules from Surender.

  - It was noted that further work on these modules is contingent on approval and direction from a stakeholder named "Kumar."

  - Bharath confirmed that Kumar has been informed and is currently reviewing the situation. A call was scheduled for the morning to discuss the next steps.

- Parallel Working: The possibility of working on the new modules in parallel was discussed. However, it was stated that proceeding with this work requires formal address and approval from the commerce team/Kumar before any work can be initiated.

- Urgency: Surender M emphasized the need to close the existing critical issues, particularly the bi-directional component, by the end of the day, as the project is already extending beyond its timeline.

### 2. Key Decisions

- All work on the new modules is on hold pending approval and direction from Kumar.

- The immediate focus is on resolving the critical "bi-directional" issue today.

### 3. Action Items

| Action Item | Owner | Deadline |
| --- | --- | --- |
| Resolve the "bi-directional" critical issue. | Team (Led by Surender M) | Today, Aug 7, 2026 |
| Seek formal approval and direction from Kumar regarding the new modules. | Bharath | ASAP |
| Share an update on the new module approval status. | Bharath | Following discussion with Kumar |
| Ping Kumar in the digital group to get a definitive answer on the module details. | Bharath | Today, Aug 7, 2026 |

### 4. Next Steps

- Bharath is to confirm the path forward with Kumar and provide an immediate update to the team.

- Surender M and his team are to focus all efforts on delivering the bi-directional fix by the end of the day.

- A follow-up discussion will be arranged if Kumar's approval is received, to plan the execution of the new modules.